Follicle Labeller

Medical Image Annotation Tool

Master's Placement Project Report

Student: Laurentiu Nae

Organization: Blockchain Advisors

Period: January 2026

Version: 2.0.2

January 29, 2026

# Follicle Labeller - Master's Placement Project Report

## Student Information

**Name:** Laurentiu Nae

**Placement Period:** January 2026

**Organization:** Blockchain Advisors

**Project:** Follicle Labeller - Medical Image Annotation Tool

## Report Structure

This documentation provides a comprehensive record of the development work completed during the master's placement period. The report is organized into the following chapters:

### Chapters

**Chapter 1: Project Overview**

Project goals and objectives

Problem statement

Scope and deliverables

**Chapter 2: Technical Architecture**

System architecture

Technology stack

Component design

**Chapter 3: Development Logbook**

Daily/weekly progress log

Session-by-session development history

Timeline of features and fixes

**Chapter 4: Features Implemented**

Core annotation features

Detection algorithms (BLOB, YOLO)

UI/UX enhancements

Export/Import capabilities

**Chapter 5: Challenges and Solutions**

Technical challenges encountered

Bugs and errors resolved

Failed approaches and learnings

Solutions implemented

**Chapter 6: Technologies and Tools**

Frontend technologies

Backend services

Machine learning frameworks

Development tools

**Chapter 7: Testing and Quality**

Testing approaches

Benchmark results

Quality assurance

**Chapter 8: Conclusions and Future Work**

Project achievements

Lessons learned

Recommendations for future development

## Quick Statistics

| Metric | Value |
| --- | --- |
| Development Sessions | 46 |
| Git Commits | 100+ |
| Release Versions | v1.0 - v2.0.2 |
| Development Period | January 12-29, 2026 |
| Features Implemented | 25+ |
| Bugs Fixed | 15+ |

## Project Repository

**GitHub:** https://github.com/blockchainadvisors/follicle-labeller

**License:** MIT

__________________________________________________

Last Updated: January 29, 2026

# Chapter 1: Project Overview

## 1.1 Introduction

The Follicle Labeller is a desktop application designed for medical image annotation, specifically targeting the labeling and detection of hair follicles in dermatological images. This project was developed during a master's placement at Blockchain Advisors, combining computer vision, machine learning, and modern desktop application development.

## 1.2 Problem Statement

Medical image annotation is a time-consuming and labor-intensive process that requires precise marking of features within images. In dermatology, particularly for hair follicle analysis, researchers and clinicians need to:

**Manually annotate** thousands of follicles across multiple images

**Maintain consistency** in annotation standards

**Export data** in formats suitable for machine learning training

**Collaborate** across different platforms (Windows, macOS, Linux)

The lack of specialized tools for follicle annotation leads to:

Inconsistent annotation quality

Slow annotation throughput

Difficulty in training machine learning models

Limited automation options

## 1.3 Project Goals

### Primary Objectives

**Create a cross-platform desktop application** for hair follicle annotation

**Implement multiple annotation shapes** (circles, rectangles, oriented boxes)

**Add automated detection capabilities** using computer vision and ML

**Enable ML model training** directly from the application

**Support multi-image projects** with proper state management

### Secondary Objectives

Implement GPU acceleration for detection algorithms

Create a comprehensive design system for UI consistency

Support automatic updates across all platforms

Enable annotation import/export in multiple formats

## 1.4 Scope

### In Scope

| Feature | Description |
| --- | --- |
| Annotation Tools | Circle, Rectangle, Linear (Oriented Box) shapes |
| Detection Methods | BLOB detection (OpenCV), YOLO11 detection, YOLO keypoint |
| File Formats | `.fol` project format, JSON, CSV, YOLO dataset export |
| Platforms | Windows, macOS (Intel + Apple Silicon), Linux |
| GPU Support | NVIDIA CUDA, Apple Metal/MPS |
| ML Training | YOLO11 model training with resume capability |

### Out of Scope

Web-based version of the application

Real-time collaboration features

Cloud storage integration

Mobile application support

## 1.5 Deliverables

### Software Deliverables

**Follicle Labeller Application** (v2.0.2)

Windows installer (NSIS)

macOS DMG (Universal Binary)

Linux AppImage

**Python Backend Services**

BLOB detection server

YOLO keypoint training service

YOLO detection training service

**Documentation**

User README with installation instructions

FOL file format specification

UI/UX design guidelines

### Technical Deliverables

Complete source code with TypeScript/React frontend

Python services with FastAPI backend

Automated CI/CD pipeline for releases

Comprehensive test suite

## 1.6 Project Timeline Summary

Week 1 (Jan 12-14): Foundation & Core Features

├── Initial Electron app setup

├── Basic annotation tools (circle, rectangle)

├── File save/load functionality

└── Auto-update system

Week 2 (Jan 20-21): Feature Expansion

├── Multi-selection feature

├── Image extraction and download

├── BLOB detection integration

├── Theme customization

Week 3 (Jan 22-26): Platform & Detection

├── macOS code signing and notarization

├── GPU acceleration (CUDA, Metal)

├── Advanced BLOB detection parameters

├── FastAPI migration

Week 4 (Jan 27-29): ML & Polish

├── YOLO11 keypoint training

├── YOLO11 detection training

├── Annotation import/export

├── UI/UX consistency

└── Final bug fixes

## 1.7 Key Stakeholders

| Role | Responsibility |
| --- | --- |
| Development Lead | Overall project direction, code review |
| Master's Student (Laurentiu Nae) | Primary development, implementation |
| Team Members (Ali Cagatay, kechyy) | Feature contributions, bug fixes |
| End Users | Medical researchers, dermatologists |

## 1.8 Success Criteria

**Functional**: All core annotation and detection features working

**Performance**: Detection completes in reasonable time on large images

**Reliability**: No data loss, proper error handling

**Usability**: Intuitive UI with keyboard shortcuts

**Portability**: Works on all three major desktop platforms

# Chapter 2: Technical Architecture

## 2.1 System Overview

The Follicle Labeller follows a hybrid desktop application architecture, combining a web-based frontend with native desktop capabilities through Electron, and Python-based backend services for computer vision and machine learning tasks.

┌─────────────────────────────────────────────────────────────────┐

│                     Electron Main Process                        │

│  ┌─────────────────────────────────────────────────────────┐    │

│  │                    main.ts                               │    │

│  │  - Window management                                     │    │

│  │  - Native menus                                          │    │

│  │  - File dialogs                                          │    │

│  │  - Python process management                             │    │

│  │  - Auto-updates                                          │    │

│  └─────────────────────────────────────────────────────────┘    │

│                              │                                   │

│                         IPC Bridge                               │

│                         (preload.ts)                             │

│                              │                                   │

│  ┌─────────────────────────────────────────────────────────┐    │

│  │                 Renderer Process                         │    │

│  │                 (React Application)                      │    │

│  │  ┌─────────────┐  ┌─────────────┐  ┌─────────────┐      │    │

│  │  │   Canvas    │  │   Toolbar   │  │   Panels    │      │    │

│  │  │  Renderer   │  │             │  │  (Property, │      │    │

│  │  │             │  │             │  │   Explorer) │      │    │

│  │  └─────────────┘  └─────────────┘  └─────────────┘      │    │

│  │                                                          │    │

│  │  ┌───────────────────────────────────────────────────┐  │    │

│  │  │               Zustand State Stores                │  │    │

│  │  │  - projectStore (images, viewports)               │  │    │

│  │  │  - follicleStore (annotations, undo/redo)         │  │    │

│  │  │  - canvasStore (mode, display options)            │  │    │

│  │  │  - themeStore (colors, background)                │  │    │

│  │  └───────────────────────────────────────────────────┘  │    │

│  └─────────────────────────────────────────────────────────┘    │

└─────────────────────────────────────────────────────────────────┘

│

HTTP/REST

│

┌─────────────────────────────────────────────────────────────────┐

│                    Python Backend Services                       │

│  ┌─────────────────┐  ┌─────────────────┐  ┌─────────────────┐  │

│  │  blob_server.py │  │  yolo_keypoint  │  │  yolo_detection │  │

│  │    (FastAPI)    │  │   _service.py   │  │   _service.py   │  │

│  │                 │  │                 │  │                 │  │

│  │  - BLOB detect  │  │  - Keypoint     │  │  - Detection    │  │

│  │  - GPU backend  │  │    training     │  │    training     │  │

│  │  - Learned      │  │  - Inference    │  │  - Tiled        │  │

│  │    detection    │  │                 │  │    inference    │  │

│  └─────────────────┘  └─────────────────┘  └─────────────────┘  │

│                                                                  │

│  ┌──────────────────────────────────────────────────────────┐   │

│  │                    GPU Backends                           │   │

│  │  cpu_backend.py │ cupy_backend.py │ torch_backend.py     │   │

│  └──────────────────────────────────────────────────────────┘   │

└─────────────────────────────────────────────────────────────────┘

## 2.2 Frontend Architecture

### 2.2.1 Component Hierarchy

App

├── Toolbar

│   ├── File buttons (New, Open, Save)

│   ├── Mode selection (Create, Select, Pan)

│   ├── Shape selection (Circle, Rectangle, Linear)

│   ├── Detection tools (Auto Detect, Learn, YOLO)

│   └── View controls (Zoom, Fit, Theme)

├── ImageExplorer

│   └── Image list with thumbnails

├── ImageCanvas

│   ├── CanvasRenderer (shape rendering)

│   └── HeatmapOverlay (density visualization)

├── PropertyPanel

│   ├── Annotation properties editor

│   ├── Selection filter

│   └── Statistics display

└── Dialogs

├── DetectionSettingsDialog

├── LearnedDetectionDialog

├── FollicleOriginDialog

├── YOLOTrainingDialog

├── YOLODetectionTrainingDialog

├── ImportAnnotationsDialog

└── DuplicateDetectionDialog

### 2.2.2 State Management

The application uses Zustand for state management with Zundo for undo/redo capability.

// Store Structure

interface ProjectStore {

images: ImageFile[];

activeImageId: string | null;

viewports: Map<string, Viewport>;

projectPath: string | null;

isDirty: boolean;

}

interface FollicleStore {

annotations: Map<string, Follicle[]>;

selectedIds: Set<string>;

// Zundo provides: undo(), redo(), clear()

}

interface CanvasStore {

mode: 'create' | 'select' | 'pan';

shapeType: 'circle' | 'rectangle' | 'linear';

showLabels: boolean;

showShapes: boolean;

showHeatmap: boolean;

}

### 2.2.3 Canvas Rendering Pipeline

Image Loading

│

▼

ImageBitmap Creation (pre-decoded for smooth rendering)

│

▼

Canvas Context Setup (2D context with transforms)

│

▼

Render Loop

├── Clear canvas

├── Apply viewport transform (pan, zoom)

├── Draw image

├── Draw annotations

│   ├── Circles (arc + fill)

│   ├── Rectangles (rect + fill)

│   └── Linear shapes (transformed rect)

├── Draw selection highlights

├── Draw creation preview

└── Draw heatmap overlay (if enabled)

## 2.3 Backend Architecture

### 2.3.1 Python Services Overview

| Service | Port | Framework | Purpose |
| --- | --- | --- | --- |
| blob_server | 5001 | FastAPI | BLOB detection, GPU acceleration |
| yolo_keypoint_service | 5002 | FastAPI | Keypoint model training/inference |
| yolo_detection_service | 5003 | FastAPI | Detection model training/inference |

### 2.3.2 BLOB Detection Pipeline

Input Image

│

▼

Preprocessing

├── Grayscale conversion

├── CLAHE (Contrast Limited Adaptive Histogram Equalization)

├── Gaussian blur

└── Morphological opening (optional)

│

▼

Detection Methods

├── SimpleBlobDetector (primary)

│   ├── Thresholding (minThreshold → maxThreshold)

│   ├── Area filtering (minArea, maxArea)

│   ├── Circularity filtering

│   └── Convexity filtering

│

└── Contour Fallback (if no blobs found)

├── Otsu thresholding

├── Contour detection

└── Ellipse fitting

│

▼

Post-processing

├── Size filtering (minWidth, maxWidth)

├── Soft-NMS (overlap removal)

└── Rectangle conversion

│

▼

Output: List of detected follicles

### 2.3.3 GPU Backend Selection

System Initialization

│

▼

Hardware Detection (gpu_hardware_detect.py)

├── Check NVIDIA GPU → nvidia-smi

└── Check Apple Silicon → platform.processor()

│

▼

Backend Selection

├── NVIDIA detected? → CuPy backend

│   ├── Check CUDA toolkit

│   ├── Install cupy-cuda12x

│   └── Enable CUDA acceleration

│

├── Apple Silicon? → PyTorch Metal backend

│   ├── Install torch (MPS support)

│   └── Enable Metal acceleration

│

└── Neither? → CPU backend (OpenCV only)

## 2.4 Data Flow

### 2.4.1 Annotation Creation Flow

User Input (mouse/keyboard)

│

▼

ImageCanvas (event handling)

│

▼

FollicleStore.addFollicle()

│

▼

Zundo (temporal history)

│

▼

State Update

│

▼

React Re-render

│

▼

Canvas Redraw

### 2.4.2 Detection Flow

User clicks "Auto Detect"

│

▼

DetectionSettingsDialog (parameters)

│

▼

blobService.detect() / yoloDetectionService.detect()

│

▼

IPC → Electron Main Process

│

▼

HTTP POST → Python Service

│

▼

Image Processing (CPU/GPU)

│

▼

Detection Results (JSON)

│

▼

Duplicate Detection Check

│

▼

DuplicateDetectionDialog (if duplicates)

│

▼

FollicleStore.addFollicles()

│

▼

Canvas Update

## 2.5 File Format

### 2.5.1 FOL Archive Structure (V2.0)

project.fol (ZIP archive)

├── manifest.json

│   {

│     "version": 2,

│     "name": "Project Name",

│     "images": [

│       { "id": "uuid", "filename": "image1.jpg" }

│     ],

│     "created": "ISO timestamp",

│     "modified": "ISO timestamp"

│   }

│

├── annotations.json

│   {

│     "version": 2,

│     "annotations": {

│       "image-uuid": [

│         { "id": "uuid", "type": "circle", "cx": 100, "cy": 100, "r": 25 },

│         { "id": "uuid", "type": "rectangle", "x": 50, "y": 50, "width": 30, "height": 40 },

│         { "id": "uuid", "type": "linear", "cx": 100, "cy": 100, "angle": 45, "length": 50, "width": 10 }

│       ]

│     }

│   }

│

└── images/

├── {id}-image1.jpg

└── {id}-image2.png

## 2.6 IPC Communication

### 2.6.1 Electron IPC Channels

| Channel | Direction | Purpose |
| --- | --- | --- |
| `file:open` | Renderer → Main | Open file dialog |
| `file:save` | Renderer → Main | Save file dialog |
| `blob:start` | Renderer → Main | Start BLOB detection server |
| `blob:stop` | Renderer → Main | Stop BLOB detection server |
| `gpu:detect-hardware` | Renderer → Main | Check GPU availability |
| `gpu:install-packages` | Renderer → Main | Install GPU packages |
| `yolo:train` | Renderer → Main | Start YOLO training (SSE) |
| `yolo:detect` | Renderer → Main | Run YOLO inference |
| `menu:event` | Main → Renderer | Menu item clicked |
| `update:available` | Main → Renderer | Update notification |

## 2.7 Technology Decisions

### 2.7.1 Why Electron?

Cross-platform desktop support

Native file system access

Process management for Python services

Native menus and dialogs

Auto-update capabilities

### 2.7.2 Why Python for Backend?

Rich computer vision ecosystem (OpenCV, Ultralytics)

GPU acceleration libraries (CuPy, PyTorch)

Easy integration with ML frameworks

FastAPI for async HTTP services

### 2.7.3 Why Zustand over Redux?

Simpler API, less boilerplate

Better TypeScript support

Easy undo/redo with Zundo middleware

Smaller bundle size

# Chapter 3: Development Logbook

This chapter provides a detailed chronological record of all development sessions, capturing the evolution of the project from initial concept to the final release.

## 3.1 Summary Statistics

| Period | Sessions | Commits | Key Milestones |
| --- | --- | --- | --- |
| Week 1 (Jan 12-14) | 6 | 25+ | Initial release, auto-updates |
| Week 2 (Jan 20-21) | 12 | 30+ | Multi-selection, BLOB detection |
| Week 3 (Jan 22-26) | 15 | 25+ | macOS signing, GPU acceleration |
| Week 4 (Jan 27-29) | 13 | 20+ | YOLO training, final polish |

__________________________________________________

## 3.2 Week 1: Foundation (January 12-14, 2026)

### January 12, 2026

Session: stateless-wandering-token

**Focus:** Initial project planning

**Activities:**

Set up project structure

Evaluated technology options

Created initial Electron app scaffold

### January 13, 2026

Session: accbf41f - "Follicle Labeller: UI Refinement & File Format Docs"

**Messages:** 66

**Branch:** developer

**Key Activities:**

Implemented "click to open" when no file loaded

Added placeholder text/icon on empty canvas

Created FOL file format specification document

Distinguished hover from selected state in image explorer

Added comprehensive README documentation

Fixed linear shape preview during width-definition phase

Added rectangle shape support alongside circles

Added middle mouse button pan in any mode

Commits:

f69eb62 Add rectangle shape support alongside circles

8cae2b2 Fix linear shape preview during width-definition phase

f2402e5 Add linear shape type (rotated rectangle with centerline)

32ce0c1 Use ImageBitmap for pre-decoded smooth image rendering

Session: 12130c95 - "Electron app with multi-image follicle labeling, auto-updates, file associations"

**Messages:** 67

**Branch:** developer

**Key Activities:**

Implemented `.fol` file association for default file opener

Fixed Windows file association issues

Added unsaved changes warning dialog

Allowed multiple app instances

Implemented auto-update feature with "Check for Updates" menu

Added app version display in About dialog

Fixed CI/CD to include latest.yml files in releases

Commits:

5ea3ad2 Add auto-update feature with Check for Updates menu item

ae09760 Add unsaved changes warning and allow multiple app instances

6fedaab Add .fol file association for default file opener

Session: sharded-wandering-clover (Plan)

**Focus:** Planning BLOB detection architecture

### January 14, 2026

Session: 315c8806

**Brief session:** Minor fixes and cleanup

__________________________________________________

## 3.3 Week 2: Feature Expansion (January 20-21, 2026)

### January 20, 2026

Session: 22deb290 - "Follicle Image Download & Multi-Selection Feature"

**Messages:** 18

**Branch:** developer

**Key Activities:**

Implemented follicle image extraction/download feature

Added button to UI for downloading selected follicle areas

Enabled selective download options

Session: 4bd582c3 - "Multi-selection, download options, updates, BLOB detection"

**Messages:** 76

**Branch:** feature/blob-detection

**Key Activities:**

Implemented marquee and lasso selection tools

Added multi-selection with Shift modifier

Integrated version from git tag instead of package.json

Started BLOB detection integration

Commits:

c71321e Add multi-selection feature with marquee and lasso tools

b563952 Add auto-save on system suspend and follicle image extraction

bbe593f Add selective download options for follicle extraction

Session: 5711d641 - "Sleep fix, theme colors, canvas background sync"

**Messages:** 36

**Branch:** developer

**Key Activities:**

Fixed auto-save on system sleep/suspend

Implemented theme color customization

Synchronized canvas background with theme

Added multiple theme options (8 backgrounds, 23 accent colors)

Session: d88dda42 - "BLOB Detection with Example-Based Learning"

**Messages:** 15

**Branch:** feature/blob-detection

**Key Activities:**

Implemented initial BLOB detection service

Created Python backend server with Flask

Added detection settings dialog

Implemented "Learn from Selection" concept

Plan Created: atomic-churning-teacup.md

BLOB Detection for Automatic Follicle Detection

Session: 4e341278 - "BLOB Detection Feature with Theme & Toolbar Enhancements"

**Messages:** 22

**Branch:** developer

**Key Activities:**

Merged BLOB detection feature

Enhanced toolbar with new icons

Added theme picker as popup dropdown

Session: 7d9c343b - "Extended zoom range and updated app logo"

**Messages:** 29

**Branch:** developer

**Key Activities:**

Extended zoom to sub-10% levels (down to 1%)

Updated app logo to hair follicle design

Fixed zoom stability issues

Session: d77f9a35 - "Hair Follicle Detection Architecture Integration Plan"

**Messages:** 9

**Branch:** developer

**Key Activities:**

Researched external hair follicle detection project

Evaluated integration possibilities

Created architecture integration plan

### January 21, 2026

Session: 13ba20c8 - "Vite Dev Server Launch for Electron App"

**Messages:** 5

**Branch:** developer

**Activities:** Development environment setup

Session: d7fcbb5a - "Hair Follicle Annotation App Development & Bug Fixes"

**Messages:** 28

**Branch:** developer

**Key Activities:**

Fixed zoom stability issues

Improved heatmap performance

Enhanced toolbar UX

Fixed selection box disappearing when cursor leaves canvas

Integrated detection settings into "Learn from Selection"

Commits:

673990e Fix zoom stability, heatmap performance, and toolbar UX

fdd214a Integrate Detection Settings into Learn from Selection and add best practices tips

ac5083b Improve selection UX with click-to-click marquee and additive mode

__________________________________________________

## 3.4 Week 3: Platform & Detection (January 22-26, 2026)

### January 22, 2026

Session: 24e4253d - "macOS signing, notarization, smooth auto-updates implemented"

**Messages:** 62

**Branch:** developer

**Key Activities:**

Implemented macOS code signing

Set up Apple notarization

Created smooth auto-update experience

Fixed Windows update dialogs with app branding

Parallelized macOS notarization for arm64 and x64

Commits:

1b4a602 Add macOS code signing, notarization, and smooth auto-update

80eee59 Parallelize macOS notarization for arm64 and x64

d8f2e31 Improve Windows update dialogs with app branding and restart prompt

Session: 1ef33d7c

**Brief session:** Minor fixes

### January 24-25, 2026

Session: 5b4cd698 - "API Routes & Technologies Documentation for Desktop App"

**Messages:** 6

**Branch:** lorenzo-branch

**Activities:**

Created lorenzo-branch from developer

Documented API routes and technologies

Plan Created: starry-bubbling-crab.md

### January 26, 2026

Session: a28e6916 - "Blob detection TypeScript vs Python comparison"

**Messages:** 12

**Branch:** lorenzo-branch

**Key Activities:**

Compared BLOB detection between branches

Identified that TypeScript implementation was inferior

Decided to port Python implementation features

Session: 540cd728 - "TypeScript blob detection OpenCV feature port"

**Messages:** 27

**Branch:** lorenzo-branch

**Key Activities:**

Ported Python BLOB detection improvements to TypeScript

Added advanced preprocessing options (CLAHE, morphological opening)

Improved detection accuracy

Session: 690286f4 - "GitHub PR #4: SAM to BLOB Detection Migration"

**Messages:** 19

**Branch:** lorenzo-branch

**Activities:**

Published lorenzo-branch to GitHub

Created pull request for SAM to BLOB migration

Session: 0e3aa62d - "Blob detection GPU/CUDA/Metal acceleration implementation"

**Messages:** 19

**Branch:** lorenzo-branch

**Key Activities:**

Implemented GPU acceleration backends

Added NVIDIA CUDA support via CuPy

Added Apple Metal support via PyTorch MPS

Created unified GPU backend interface

Session: 6710f164 - "Electron App Setup with Python OpenCV Dependencies"

**Messages:** 6

**Branch:** lorenzo-branch

**Activities:** Python environment setup and dependency management

Session: c4519d52 - "Fix Blob Detection CSS and Implement CPU/GPU Tests"

**Messages:** 13

**Branch:** lorenzo-branch

**Key Activities:**

Fixed BLOB detection dialog CSS layout issues

Implemented CPU vs GPU comparison tests

Fixed detection settings formatting

Session: 83e29e1e - "GPU Setup UX for Fresh Systems"

**Messages:** 28

**Branch:** lorenzo-branch

**Key Activities:**

Renamed toolbar button to "Auto Detect"

Changed icon to AI-related symbol

Improved GPU setup UX for fresh installations

__________________________________________________

## 3.5 Week 4: ML & Polish (January 27-29, 2026)

### January 27, 2026

Session: 759a4051 - "GPU Blob Detection Performance Optimization Plan"

**Messages:** 25

**Branch:** lorenzo-branch

**Key Activities:**

Created CPU vs GPU benchmark tests

Analyzed performance bottlenecks

Identified GPU overhead issues

Session: 1b5b6c5d - "GPU Package Installation for Fresh Systems"

**Messages:** 23

**Branch:** lorenzo-branch

**Key Activities:**

Added "Download & Install GPU Acceleration" button

Implemented automatic GPU package installation

Created setup progress indicators

Plan Created: cozy-popping-giraffe.md

GPU Package Installation Button for Fresh Systems

Session: c848cfc6 - "GPU perf optimization & blob detection parallelization"

**Messages:** 71

**Branch:** lorenzo-branch

**Key Activities:**

Optimized GPU performance

Implemented parallel blob detection

Addressed GPU overhead issues

Concluded CPU is faster for small operations

Session: 64e69502 - "FastAPI migration, blob filtering optimization, follicle annotation"

**Messages:** 37

**Branch:** feature/follicle-origin-annotation

**Key Activities:**

Migrated from Flask to FastAPI

Added shape filter controls for hair follicles

Started follicle origin annotation feature

Made detection settings dialog draggable

Commits:

bd2360c Migrate to FastAPI and add shape filter controls for hair follicles

02148b0 Add GPU package installation and CPU/GPU backend selection

Session: 92277e12 - "YOLO11 Keypoint Training for Follicle Origin Detection"

**Messages:** 15

**Branch:** feature/yolo-model-training

**Key Activities:**

Implemented YOLO11 keypoint training

Created training dialog with progress

Added follicle origin (entry point) annotation

Implemented direction prediction

Commits:

8be2284 Add follicle origin annotation feature

7ebb101 Add YOLO11 keypoint training and inference for follicle origins

Session: a6a1d85d - "Fix Frontend CSS Styling Inconsistencies"

**Messages:** 9

**Branch:** fix/styling

**Activities:** Identified and planned CSS fixes

Session: 4835410e - "Frontend Styling & Typography Consistency"

**Messages:** 43

**Branch:** fix/styling

**Key Activities:**

Unified CSS variable names

Standardized colors across components

Created consistent styling patterns

Session: ccc811b3 - "Implement centralized typography system across UI"

**Messages:** 11

**Branch:** fix/styling

**Key Activities:**

Added centralized typography variables

Created 8 text size levels (10px to 22px)

Applied consistent text styling across components

Plan Created: synthetic-mapping-meerkat.md

Typography System Consolidation Plan

### January 28, 2026

Session: dc2fd1c6 - "Annotation System Overhaul: UI/UX"

**Messages:** 29

**Branch:** lorenzo-branch

**Key Activities:**

Redesigned annotation system UI

Improved dropdown menus

Enhanced filter functionality

Session: 836cc29c - "Annotation System: Dropdown, Filter, Import/Export"

**Messages:** 42

**Branch:** lorenzo-branch

**Key Activities:**

Added annotation import/export (JSON format)

Implemented selection filtering

Improved toolbar dropdown UX

Plan Created: mossy-moseying-finch.md

Annotation System Enhancement Plan

Session: 0e98e1ae - "Origin Filter Fix & Import Enhancement"

**Messages:** 57

**Branch:** lorenzo-branch

**Key Activities:**

Fixed origin filter selection bug

Enhanced import with preview

Added batch unlock functionality

Improved duplicate detection

Commits:

d8978e2 Add annotation import/export and fix origin filter selection

3f55c50 Add batch unlock and improve import duplicate detection

Session: dc405a15 - "CUDA bugfix + YOLO detector implementation"

**Messages:** 58

**Branch:** lorenzo-branch

**Key Activities:**

Fixed silent CUDA initialization failures

Added CUDA toolkit auto-detection

Improved GPU fallback messaging

Started YOLO detection training implementation

Commits:

8fec929 Add CUDA toolkit detection and improve GPU fallback messaging

2e7612c Fix silent CUDA/GPU initialization failures in production mode

Session: 383312ce - "YOLO detection training UI integration plan"

**Messages:** 23

**Branch:** lorenzo-branch

**Activities:** Planned YOLO detection training integration

Session: 8f8a702b - "Design Guidelines Document Creation"

**Messages:** 13

**Branch:** lorenzo-branch

**Key Activities:**

Created comprehensive UI design guidelines

Documented color system, typography, spacing

Added component specifications

Commits:

f4171bf Add comprehensive UI design guidelines document

### January 29, 2026

Session: 9e520aa2 - "YOLO Detection Training UI, Tiling, Resume Feature"

**Messages:** 37

**Branch:** lorenzo-branch

**Key Activities:**

Implemented YOLO detection training dialog

Added tiled inference for large images

Implemented resume training from checkpoint

Added SSE progress streaming

Commits:

3a306b6 Add YOLO detection training with resume capability

Session: e97669ab - "Duplicate detection for all annotation routes"

**Messages:** 18

**Branch:** lorenzo-branch

**Key Activities:**

Added duplicate detection for all annotation methods

Created DuplicateDetectionDialog component

Implemented comparison report for duplicates

Session: 06e633bb (Current)

**Messages:** Ongoing

**Branch:** lorenzo-branch

**Key Activities:**

Fixed Windows resume training deadlock

Creating placement documentation

Commits:

9eddece Fix resume training deadlock on Windows

28d38c7 Merge bugfix/cuda-detection-production into lorenzo-branch

__________________________________________________

## 3.6 Key Milestones Timeline

Jan 12  ─────── Initial commit

│

Jan 13  ─────── v1.0 - Basic labeling functionality

│           - Circle, rectangle, linear shapes

│           - FOL file format

│           - Auto-updates

│

Jan 20  ─────── Multi-selection & download features

│           - Marquee/lasso selection

│           - Image extraction

│

Jan 21  ─────── v1.4.0 - v1.4.11

│           - BLOB detection

│           - Theme customization

│           - Zoom improvements

│

Jan 22  ─────── macOS signing & notarization

│

Jan 26  ─────── GPU acceleration

│           - CUDA support

│           - Metal support

│           - FastAPI migration

│

Jan 27  ─────── v1.5.0 - v1.6.0

│           - YOLO keypoint training

│           - Follicle origin annotation

│           - Typography system

│

Jan 28  ─────── v2.0.0 - v2.0.2

│           - Annotation import/export

│           - YOLO detection training

│           - UI polish

│

Jan 29  ─────── Current

- Resume training

- Duplicate detection

- Documentation

__________________________________________________

## 3.7 Session Summary by Feature Area

### Annotation System Sessions

`accbf41f`: UI refinement, shapes

`836cc29c`: Import/export

`0e98e1ae`: Origin filter, batch operations

### Detection Algorithm Sessions

`d88dda42`: Initial BLOB detection

`540cd728`: Detection improvements

`0e3aa62d`: GPU acceleration

`92277e12`: YOLO keypoint

`dc405a15`: YOLO detection

### UI/UX Sessions

`5711d641`: Theme system

`4835410e`: Styling consistency

`ccc811b3`: Typography

`8f8a702b`: Design guidelines

### Platform/Build Sessions

`12130c95`: Auto-updates, file association

`24e4253d`: macOS signing

`1b5b6c5d`: GPU package installation

# Chapter 4: Features Implemented

This chapter provides detailed documentation of all features implemented during the placement period.

## 4.1 Core Annotation Features

### 4.1.1 Annotation Shapes

The application supports three distinct annotation shape types, each optimized for different follicle morphologies.

#### Circle

**Use Case:** Round, well-defined follicles

**Parameters:** Center point (cx, cy), Radius (r)

**Creation:** Click to set center, drag to set radius

**Display:** Filled circle with optional label

interface CircleFollicle {

id: string;

type: 'circle';

cx: number;

cy: number;

r: number;

color?: string;

origin?: { x: number; y: number; angle: number };

}

#### Rectangle

**Use Case:** Bounding box annotations, non-circular follicles

**Parameters:** Top-left corner (x, y), Width, Height

**Creation:** Click-drag from corner to corner

**Display:** Filled rectangle with optional label

interface RectangleFollicle {

id: string;

type: 'rectangle';

x: number;

y: number;

width: number;

height: number;

color?: string;

origin?: { x: number; y: number; angle: number };

}

#### Linear (Oriented Box)

**Use Case:** Hair follicles with clear orientation

**Parameters:** Center (cx, cy), Length, Width, Angle

**Creation:** Click to set start, drag to set end, then drag to set width

**Display:** Rotated rectangle with centerline indicator

interface LinearFollicle {

id: string;

type: 'linear';

cx: number;

cy: number;

length: number;

width: number;

angle: number;  // radians

color?: string;

origin?: { x: number; y: number; angle: number };

}

### 4.1.2 Follicle Origin Annotation

A unique feature that marks the entry point and growth direction of each follicle.

Purpose:

Track where follicles emerge from the skin

Predict growth direction for analysis

Enable keypoint-based ML detection

Data Structure:

interface FollicleOrigin {

x: number;      // Origin point x-coordinate

y: number;      // Origin point y-coordinate

angle: number;  // Growth direction in radians

}

UI Flow:

Select follicle(s) to annotate

Open Follicle Origin dialog

Click on follicle edge to mark origin

System automatically calculates direction vector

### 4.1.3 Selection Tools

#### Single Selection

Click on annotation to select

Shift+click for additive selection

#### Marquee Selection

Click and drag to create rectangular selection area

All annotations within the box are selected

#### Lasso Selection

Freeform polygon selection

Click to add points, close to complete

#### Selection Filtering

Filter by shape type (Circle, Rectangle, Linear)

Filter by origin status (With Origin, Without Origin)

Filter by selection state

### 4.1.4 Undo/Redo System

Implemented using Zundo middleware for Zustand:

**History Depth:** 50 levels

**Tracked Actions:** Add, delete, modify annotations

**Keyboard Shortcuts:** Ctrl+Z (Undo), Ctrl+Shift+Z (Redo)

__________________________________________________

## 4.2 Detection Algorithms

### 4.2.1 BLOB Detection (OpenCV-based)

A computer vision approach using OpenCV's SimpleBlobDetector.

Pipeline:

Image → Grayscale → CLAHE → Gaussian Blur → Morphological Opening → BLOB Detection → NMS → Results

Configurable Parameters:

| Parameter | Description | Default |
| --- | --- | --- |
| minThreshold | Start of threshold range | 10 |
| maxThreshold | End of threshold range | 200 |
| thresholdStep | Increment between thresholds | 10 |
| minWidth | Minimum blob width (px) | 10 |
| maxWidth | Maximum blob width (px) | 200 |
| minAspectRatio | Minimum width/height ratio | 0.3 |
| maxAspectRatio | Maximum width/height ratio | 3.0 |
| filterByCircularity | Enable circularity filter | true |
| minCircularity | Minimum circularity (0-1) | 0.3 |
| filterByConvexity | Enable convexity filter | true |
| minConvexity | Minimum convexity (0-1) | 0.7 |

Preprocessing Options:

| Option | Description |
| --- | --- |
| CLAHE | Contrast Limited Adaptive Histogram Equalization |
| clipLimit | CLAHE contrast limit (1-4) |
| tileGridSize | CLAHE tile grid size |
| Gaussian Blur | Noise reduction |
| kernelSize | Blur kernel size (odd numbers) |
| Morphological Opening | Remove small noise |
| morphKernelSize | Morphology kernel size |
| morphIterations | Number of iterations |

### 4.2.2 Learned Detection

Learns detection parameters from user-selected examples.

How It Works:

User selects 3+ manually annotated follicles

System calculates statistics:

Mean/min/max width and height

Mean intensity (for dark/light detection)

Aspect ratio range

Parameters automatically adjusted with tolerance

Detection runs with learned parameters

Benefits:

Adapts to specific image characteristics

No manual parameter tuning required

Handles varying follicle sizes

### 4.2.3 YOLO11 Detection

Deep learning-based object detection using Ultralytics YOLO11.

Training Features:

Custom dataset generation from annotations

Configurable epochs, batch size, image size

GPU acceleration (CUDA/MPS)

Resume training from checkpoint

Real-time training progress (loss, mAP metrics)

Training Configuration:

epochs: 100          # Training iterations

batch: 16            # Batch size

imgsz: 640           # Image size

device: cuda/mps/cpu # Compute device

patience: 50         # Early stopping patience

Inference Features:

Tiled inference for large images (configurable overlap)

Confidence threshold adjustment

NMS for overlapping detections

Batch processing support

### 4.2.4 YOLO Keypoint Detection

Predicts follicle entry point and growth direction.

Output:

Follicle bounding box

Origin keypoint (x, y)

Direction vector (angle)

Use Cases:

Automated origin annotation

Growth pattern analysis

Direction-based filtering

__________________________________________________

## 4.3 GPU Acceleration

### 4.3.1 NVIDIA CUDA Support

Requirements:

NVIDIA GPU with CUDA support

CUDA Toolkit (auto-detected)

cupy-cuda12x package

Supported Operations:

Image preprocessing (grayscale, CLAHE)

Gaussian blur

Morphological operations

YOLO training and inference

Installation:

Detection Settings → GPU Acceleration → Install GPU Packages

### 4.3.2 Apple Metal Support

Requirements:

Apple Silicon (M1/M2/M3) or AMD GPU

macOS 12.0+

PyTorch with MPS support

Supported Operations:

Image preprocessing via Kornia

YOLO training with MPS device

### 4.3.3 CPU Fallback

Automatic fallback to CPU when:

No compatible GPU detected

GPU packages not installed

GPU initialization fails

__________________________________________________

## 4.4 Multi-Image Project Support

### 4.4.1 Project Structure

Multiple images per project

Per-image viewport (pan, zoom)

Per-image annotation storage

Single `.fol` archive file

### 4.4.2 Image Explorer

Thumbnail list of all images

Click to switch active image

Annotation count per image

Delete image with confirmation

### 4.4.3 Project Persistence

Auto-save on system sleep/suspend

Unsaved changes warning on close

Recent projects tracking (via Electron)

__________________________________________________

## 4.5 Import/Export Capabilities

### 4.5.1 FOL Project Format

Version 2.0 Features:

ZIP-based archive

Embedded images

JSON manifest and annotations

Cross-platform compatibility

### 4.5.2 JSON Export/Import

Export:

All annotations for current image

Selected annotations only

Full coordinate data

Import:

From JSON file

Preview before import

Duplicate detection

Position offset option

### 4.5.3 YOLO Dataset Export

Detection Format:

dataset/

├── images/

│   ├── train/

│   └── val/

├── labels/

│   ├── train/

│   └── val/

└── data.yaml

Keypoint Format:

Same structure with keypoint annotations

Origin point and direction included

### 4.5.4 CSV Export

Tabular format for spreadsheet analysis:

id,type,x,y,width,height,angle,origin_x,origin_y,origin_angle

### 4.5.5 ONNX Model Export

Export trained YOLO models for external use.

__________________________________________________

## 4.6 UI/UX Features

### 4.6.1 Theme System

Backgrounds (8 options):

Default Dark, Charcoal, Midnight, Deep Purple

Light Gray, Paper, Cream, Cool Gray

Accent Colors (23 options):

Blues, Greens, Purples, Oranges, Pinks

Each with semantic CSS variables

### 4.6.2 Keyboard Shortcuts

| Shortcut | Action |
| --- | --- |
| C | Create mode |
| V | Select mode |
| H | Pan mode |
| 1-3 | Switch shape type |
| L | Toggle labels |
| O | Toggle shapes |
| Delete | Delete selected |
| Ctrl+Z | Undo |
| Ctrl+Shift+Z | Redo |
| Ctrl+A | Select all |
| ? | Toggle help panel |

### 4.6.3 Canvas Controls

Mouse wheel zoom (centered on cursor)

Middle mouse button pan (any mode)

Right-click context menu

Fit to view button

Zoom percentage display

### 4.6.4 Statistics Panel

Real-time display of:

Total annotation count

Count by shape type

Selection count

Origin annotation percentage

### 4.6.5 Heatmap Overlay

Density visualization showing:

Annotation concentration areas

Color gradient (cool to hot)

Toggle on/off

__________________________________________________

## 4.7 Platform Features

### 4.7.1 Auto-Updates

Check for updates on startup

Manual check via menu

Download progress display

Restart prompt after download

Platform-specific installers

### 4.7.2 File Association

`.fol` files open in Follicle Labeller

Icon displayed in file explorer

Double-click to open projects

### 4.7.3 Native Menus

Full native menu bar with:

File (New, Open, Save, Export)

Edit (Undo, Redo, Select All)

View (Zoom, Fit, Theme)

Help (About, Check Updates)

### 4.7.4 Cross-Platform Builds

| Platform | Format | Notes |
| --- | --- | --- |
| Windows | NSIS Installer | Signed (optional) |
| macOS | DMG | Universal (Intel + Apple Silicon), Notarized |
| Linux | AppImage | Portable |

# Chapter 5: Challenges and Solutions

This chapter documents the technical challenges encountered during development, the approaches that failed, and the solutions that worked.

## 5.1 Detection Algorithm Challenges

### 5.1.1 TypeScript vs Python BLOB Detection

Problem:

Initial BLOB detection was implemented in TypeScript using a JavaScript port of OpenCV. The results were significantly inferior to the Python implementation.

Session: a28e6916 - "Blob detection TypeScript vs Python comparison"

Investigation:

Compared detection results between branches

TypeScript implementation produced fewer accurate detections

JavaScript OpenCV lacked advanced preprocessing options

Failed Approaches:

Tuning TypeScript parameters extensively

Adding custom preprocessing in JavaScript

Solution:

Migrated to Python-based BLOB detection:

Full OpenCV functionality available

Added CLAHE, morphological operations

FastAPI server for HTTP communication

IPC bridge from Electron

Commit: bd2360c - "Migrate to FastAPI and add shape filter controls"

### 5.1.2 GPU Performance Overhead

Problem:

GPU-accelerated image processing was slower than CPU for small operations.

Session: c848cfc6 - "GPU perf optimization & blob detection parallelization"

Analysis:

Image size: 7500x10000

- Grayscale: 15ms CPU vs 480ms GPU (32x slower)

- CLAHE: 8ms CPU vs 145ms GPU (18x slower)

Root Cause:

GPU memory transfer overhead

Small operation kernel launch overhead

CuPy not optimized for single-image processing

Failed Approaches:

Batching operations on GPU

Persistent GPU memory allocation

Custom CUDA kernels

Solution:

Kept GPU for YOLO training (large batches benefit)

Used CPU for preprocessing (faster for single images)

Added backend selection UI for user choice

Documented performance characteristics

### 5.1.3 BLOB Detection Parameter Tuning

Problem:

Fixed detection parameters worked poorly across different image types.

Session: d88dda42 - "BLOB Detection with Example-Based Learning"

Failed Approaches:

Universal "best" parameters

Image histogram-based auto-tuning

Solution:

Implemented "Learn from Selection" feature:

User selects 3+ example follicles

System calculates parameter ranges automatically

Tolerance slider for fine-tuning

Statistics display shows learned values

__________________________________________________

## 5.2 Platform-Specific Issues

### 5.2.1 Windows Resume Training Deadlock

Problem:

YOLO training would freeze/deadlock when resuming from a checkpoint on Windows.

Session: Current session (Jan 29, 2026)

Error Symptoms:

Training started but no progress

Console showed no output

Application became unresponsive

Investigation:

Issue specific to Windows multiprocessing

DataLoader workers causing deadlock

Resume path triggered different code path

Solution:

Set workers=0 for Windows when resuming:

if sys.platform == 'win32' and resume_path:

workers = 0  # Prevent deadlock on Windows

Commit: 9eddece - "Fix resume training deadlock on Windows"

### 5.2.2 macOS Code Signing & Notarization

Problem:

macOS users received "app is damaged" or Gatekeeper warnings.

Session: 24e4253d - "macOS signing, notarization, smooth auto-updates"

Challenges:

Developer ID certificate setup

Notarization requirements

Universal binary (Intel + Apple Silicon)

Auto-update signature verification

Failed Approaches:

Skipping notarization (app blocked by Gatekeeper)

Using ad-hoc signing (no distribution)

Solution:

Complete signing pipeline:

# electron-builder config

mac:

hardenedRuntime: true

gatekeeperAssess: false

entitlements: build/entitlements.mac.plist

notarize:

teamId: TEAM_ID

Commits:

1b4a602 Add macOS code signing, notarization, and smooth auto-update

80eee59 Parallelize macOS notarization for arm64 and x64

### 5.2.3 macOS Icon Generation in CI

Problem:

macOS builds failed due to icon format issues.

Sessions: Multiple sessions on Jan 20, 2026

Failed Approaches:

Pre-committed .icns file (corrupted in git)

Using iconutil without proper setup

Electron-builder icon auto-generation

Solution:

Generate icns during CI build:

- name: Generate macOS icons

if: matrix.os == 'macos-latest'

run: |

mkdir -p assets/icons.iconset

sips -z 1024 1024 assets/icon.png --out assets/icons.iconset/icon_512x512@2x.png

iconutil -c icns assets/icons.iconset -o assets/icon.icns

### 5.2.4 Silent CUDA Initialization Failures

Problem:

GPU detection showed "CUDA available" but operations silently failed.

Session: dc405a15 - "CUDA bugfix + YOLO detector implementation"

Root Cause:

CUDA toolkit not fully installed

nvidia-smi detected GPU but CUDA libraries missing

No error feedback to user

Solution:

Added CUDA toolkit detection:

def find_cuda_path():

# Check CUDA_PATH environment variable

# Search standard installation paths

# Verify nvcc.exe exists

Improved error messaging:

if not cuda_toolkit_found:

return {

"available": False,

"reason": "CUDA Toolkit not found. Please install CUDA Toolkit from nvidia.com"

}

Commits:

8fec929 Add CUDA toolkit detection and improve GPU fallback messaging

2e7612c Fix silent CUDA/GPU initialization failures in production mode

__________________________________________________

## 5.3 UI/UX Challenges

### 5.3.1 CSS Inconsistency Across Components

Problem:

Different components used different color values and variable names.

Session: a6a1d85d - "Fix Frontend CSS Styling Inconsistencies"

Examples:

/* Component A */

background: var(--panel-bg);

/* Component B */

background: var(--bg-secondary);

/* Component C */

background: #2a2a2a;  /* Hard-coded */

Solution:

Created centralized design system:

Unified CSS variable naming

Semantic color variables

Typography system with 8 sizes

Documented in DESIGN_GUIDELINES.md

Commits:

112091e Refactor component CSS to use typography variables

f4171bf Add comprehensive UI design guidelines document

### 5.3.2 Theme Not Applied to Canvas Background

Problem:

When switching themes, the canvas background didn't update.

Session: 5711d641 - "Sleep fix, theme colors, canvas background sync"

Root Cause:

Canvas uses direct drawing, not CSS-based styling.

Solution:

Subscribe to theme store in canvas renderer:

useEffect(() => {

const unsubscribe = themeStore.subscribe((state) => {

canvasBackground = state.canvasBackground;

redraw();

});

return unsubscribe;

}, []);

### 5.3.3 Dialog Layout Issues

Problem:

Detection settings dialog had broken CSS layout.

Session: c4519d52 - "Fix Blob Detection CSS and Implement CPU/GPU Tests"

Issues:

Input fields overflowing

Scrollbar gaps

Inconsistent spacing

Solution:

Complete CSS rewrite with:

Flexbox-based layout

Consistent padding/margins

Proper overflow handling

Max-height constraints

__________________________________________________

## 5.4 State Management Challenges

### 5.4.1 False Positive Dirty State

Problem:

Opening a project showed "unsaved changes" warning immediately.

Commit: a666510 - "Fix false positive isDirty state when loading projects"

Root Cause:

Loading annotations triggered state change listeners that set isDirty = true.

Solution:

Add loading flag to skip dirty tracking during load:

let isLoading = false;

const loadProject = async () => {

isLoading = true;

// Load annotations...

isLoading = false;

setIsDirty(false);

};

### 5.4.2 Import Duplicate Detection

Problem:

Importing annotations created duplicates if same follicles existed.

Session: 0e98e1ae - "Origin Filter Fix & Import Enhancement"

Challenges:

Defining "duplicate" (exact match vs. overlap)

Handling slight position differences

User decision for each duplicate

Solution:

Comprehensive duplicate detection:

function findDuplicates(existing: Follicle[], imported: Follicle[]) {

return imported.filter(imp =>

existing.some(ex =>

Math.abs(imp.cx - ex.cx) < threshold &&

Math.abs(imp.cy - ex.cy) < threshold

)

);

}

Created DuplicateDetectionDialog for user review:

Shows duplicate count

Preview of duplicates

Options: Keep All, Skip Duplicates, Replace

__________________________________________________

## 5.5 IPC and Process Management

### 5.5.1 Browser Console ERR_CONNECTION_REFUSED

Problem:

Health check requests to Python servers showed errors in browser console.

Commit: e8265bb - "Route health checks through IPC to suppress browser console errors"

Root Cause:

Direct fetch() calls from renderer showed errors before server started.

Solution:

Route health checks through Electron IPC:

// Renderer

const isServerReady = await window.electron.ipcRenderer.invoke('blob:health');

// Main process

ipcMain.handle('blob:health', async () => {

try {

const response = await fetch('http://localhost:5001/health');

return response.ok;

} catch {

return false;

}

});

### 5.5.2 Python Package Installation in Production

Problem:

Packaged app couldn't find Python or install packages.

Commit: 956109b - "Fix packaged app missing Python files"

Solution:

Bundle Python files with app

Create virtual environment on first run

Install requirements.txt automatically

Handle both dev and production paths

__________________________________________________

## 5.6 Machine Learning Challenges

### 5.6.1 YOLO Training with Large Images

Problem:

Training images larger than YOLO input size caused issues.

Session: 9e520aa2 - "YOLO Detection Training UI, Tiling, Resume Feature"

Solution:

Implemented tiled inference:

def detect_with_tiling(image, model, tile_size=640, overlap=0.2):

tiles = []

for y in range(0, height, stride):

for x in range(0, width, stride):

tile = image[y:y+tile_size, x:x+tile_size]

results = model.predict(tile)

# Offset results by tile position

tiles.extend(offset_results(results, x, y))

return nms(tiles)  # Remove duplicates at tile boundaries

### 5.6.2 Training Progress Not Displayed

Problem:

YOLO training runs silently with no progress feedback.

Solution:

Implemented Server-Sent Events (SSE) for real-time progress:

@app.get("/train/progress")

async def training_progress():

async def event_generator():

while training:

yield f"data: {json.dumps(current_metrics)}\n\n"

await asyncio.sleep(1)

return StreamingResponse(event_generator(), media_type="text/event-stream")

__________________________________________________

## 5.7 Lessons Learned

### Technical Lessons

**CPU vs GPU tradeoffs** - GPU isn't always faster; overhead matters for small operations

**Cross-platform testing essential** - Windows-specific issues like DataLoader deadlocks

**Error feedback is critical** - Silent failures waste debugging time

**CSS architecture matters** - Design system prevents inconsistency

### Process Lessons

**Incremental commits** - Small, focused commits make debugging easier

**Branch isolation** - Feature branches prevent breaking main

**Documentation alongside code** - DESIGN_GUIDELINES.md prevents style drift

**User feedback loop** - "Learn from Selection" solved parameter tuning

### Architecture Lessons

**IPC abstracts complexity** - Clean separation between renderer and main

**Python for ML, JS for UI** - Play to each language's strengths

**State management patterns** - Zustand + Zundo simpler than Redux

**FastAPI over Flask** - Async support and better typing

# Chapter 6: Technologies and Tools

This chapter provides detailed documentation of all technologies, frameworks, libraries, and tools used in the project.

## 6.1 Frontend Technologies

### 6.1.1 React 18

Role: UI framework for building the user interface

Key Features Used:

Functional components with hooks

useState, useEffect, useCallback, useMemo

useRef for canvas element access

Context API (minimal usage, prefer Zustand)

Why React:

Component-based architecture

Large ecosystem

Excellent TypeScript support

Team familiarity

### 6.1.2 TypeScript 5.3

Role: Static type safety for JavaScript

Configuration:

{

"compilerOptions": {

"target": "ES2020",

"module": "ESNext",

"strict": true,

"jsx": "react-jsx",

"moduleResolution": "bundler"

}

}

Benefits:

Catch errors at compile time

Better IDE support (autocomplete, refactoring)

Self-documenting interfaces

Safer refactoring

### 6.1.3 Zustand 4.4

Role: Lightweight state management

Stores Implemented:

| Store | Purpose | Features |
| --- | --- | --- |
| projectStore | Project state | Images, viewports, paths |
| follicleStore | Annotations | Undo/redo via Zundo |
| canvasStore | UI state | Mode, display options |
| themeStore | Theming | Colors, backgrounds |

Example:

import { create } from 'zustand';

import { temporal } from 'zundo';

const useFollicleStore = create(

temporal(

(set) => ({

annotations: new Map(),

addFollicle: (imageId, follicle) => set((state) => ({

annotations: new Map(state.annotations).set(imageId, [

...(state.annotations.get(imageId) || []),

follicle

])

}))

}),

{ limit: 50 }  // 50-level undo history

)

);

### 6.1.4 Zundo 2.0

Role: Undo/redo middleware for Zustand

Features:

Automatic history tracking

Configurable history depth

undo(), redo(), clear() methods

Selective state tracking

### 6.1.5 Lucide React 0.469

Role: Icon library

Icons Used:

MousePointer2, Hand, Circle, Square, Minus (tools)

FolderOpen, Save, Download, Upload (file operations)

ZoomIn, ZoomOut, Maximize (view controls)

Sparkles, Brain (AI/detection)

Plus, Trash2, ChevronDown (actions)

### 6.1.6 JSZip 3.10

Role: ZIP archive creation/extraction

Usage:

Creating .fol project archives

Reading saved projects

Packaging images with annotations

### 6.1.7 HTML5 Canvas 2D API

Role: Image rendering and annotation visualization

Key Techniques:

ImageBitmap for pre-decoded smooth rendering

Transform matrix for pan/zoom

Path2D for shape drawing

requestAnimationFrame for smooth updates

__________________________________________________

## 6.2 Desktop Framework

### 6.2.1 Electron 28

Role: Cross-platform desktop application framework

Architecture:

┌─────────────────────────────────────────┐

│           Main Process                  │

│  - Window management                    │

│  - Native menus                         │

│  - File dialogs                         │

│  - Python process spawning              │

│  - IPC handling                         │

└─────────────────────────────────────────┘

│

IPC Bridge

│

┌─────────────────────────────────────────┐

│         Renderer Process                │

│  - React application                    │

│  - Canvas rendering                     │

│  - State management                     │

└─────────────────────────────────────────┘

IPC Communication:

// preload.ts - Bridge between main and renderer

contextBridge.exposeInMainWorld('electron', {

ipcRenderer: {

invoke: (channel: string, ...args: any[]) =>

ipcRenderer.invoke(channel, ...args),

on: (channel: string, listener: Function) =>

ipcRenderer.on(channel, (_, ...args) => listener(...args))

}

});

### 6.2.2 Electron Builder 24.9

Role: Application packaging and distribution

Configuration:

{

"appId": "com.blockchainadvisors.follicle-labeller",

"productName": "Follicle Labeller",

"directories": {

"buildResources": "assets",

"output": "dist"

},

"files": [

"dist/**/*",

"electron/**/*",

"package.json"

],

"win": {

"target": "nsis",

"icon": "assets/icon.ico"

},

"mac": {

"target": "dmg",

"icon": "assets/icon.icns",

"hardenedRuntime": true,

"gatekeeperAssess": false

},

"linux": {

"target": "AppImage",

"icon": "assets/icon.png"

}

}

### 6.2.3 Vite 5

Role: Build tool and development server

Benefits:

Fast HMR (Hot Module Replacement)

ES modules for development

Rollup for production builds

TypeScript support out of box

Configuration:

// vite.config.ts

export default defineConfig({

plugins: [react()],

base: './',

build: {

outDir: 'dist',

emptyOutDir: true

}

});

__________________________________________________

## 6.3 Python Backend

### 6.3.1 FastAPI 0.109

Role: Async web framework for ML services

Why FastAPI:

Async support (important for streaming)

Automatic OpenAPI documentation

Type hints with Pydantic

Better than Flask for modern Python

Example Endpoint:

from fastapi import FastAPI

from pydantic import BaseModel

app = FastAPI()

class DetectionRequest(BaseModel):

image_path: str

min_width: int = 10

max_width: int = 200

@app.post("/detect")

async def detect(request: DetectionRequest):

results = blob_detector.detect(request.image_path, request.dict())

return {"follicles": results}

### 6.3.2 Uvicorn 0.27

Role: ASGI server for FastAPI

Usage:

import uvicorn

if __name__ == "__main__":

uvicorn.run("blob_server:app", host="127.0.0.1", port=5001)

### 6.3.3 OpenCV (opencv-python 4.8)

Role: Computer vision operations

Functions Used:

`cv2.SimpleBlobDetector` - Primary blob detection

`cv2.cvtColor` - Color space conversion

`cv2.createCLAHE` - Contrast enhancement

`cv2.GaussianBlur` - Noise reduction

`cv2.morphologyEx` - Morphological operations

`cv2.findContours` - Contour detection

`cv2.fitEllipse` - Ellipse fitting

### 6.3.4 Ultralytics 8.3

Role: YOLO model training and inference

Features Used:

YOLO11 detection model

YOLO11 keypoint model

Training API with callbacks

ONNX export

Training Example:

from ultralytics import YOLO

model = YOLO('yolo11n.pt')

results = model.train(

data='dataset/data.yaml',

epochs=100,

imgsz=640,

device='cuda'

)

### 6.3.5 NumPy & Pillow

Role: Array manipulation and image I/O

NumPy Usage:

Image as numpy array

Coordinate calculations

Statistical operations

Pillow Usage:

Image loading/saving

Format conversion

Metadata handling

### 6.3.6 ONNX 1.15

Role: Model export format

Benefits:

Framework-independent models

Optimized inference

Cross-platform deployment

__________________________________________________

## 6.4 GPU Acceleration Libraries

### 6.4.1 CuPy (NVIDIA CUDA)

Role: GPU array operations for NVIDIA GPUs

Installation:

pip install cupy-cuda12x  # For CUDA 12.x

Usage:

import cupy as cp

# Transfer to GPU

gpu_image = cp.asarray(cpu_image)

# GPU operations

gpu_gray = cp.mean(gpu_image, axis=2)

# Transfer back

result = cp.asnumpy(gpu_gray)

### 6.4.2 PyTorch (Apple Metal/MPS)

Role: GPU operations on Apple Silicon

MPS Support:

import torch

if torch.backends.mps.is_available():

device = torch.device("mps")

tensor = torch.tensor(image).to(device)

### 6.4.3 Kornia

Role: Computer vision operations on GPU via PyTorch

Usage:

import kornia

# CLAHE on GPU

enhanced = kornia.enhance.equalize_clahe(tensor)

__________________________________________________

## 6.5 Development Tools

### 6.5.1 Git & GitHub

Branching Strategy:

main (production)

├── developer (integration)

│   ├── feature/follicle-origin-annotation

│   ├── feature/yolo-model-training

│   ├── fix/styling

│   └── bugfix/cuda-detection-production

└── lorenzo-branch (development)

GitHub Features Used:

Pull requests for code review

GitHub Actions for CI/CD

Release management with tags

Issue tracking

### 6.5.2 GitHub Actions

CI/CD Pipeline:

name: Build and Release

on:

push:

tags: ['v*']

jobs:

build:

strategy:

matrix:

os: [windows-latest, macos-latest, ubuntu-latest]

runs-on: ${{ matrix.os }}

steps:

- uses: actions/checkout@v4

- uses: actions/setup-node@v4

- run: npm ci

- run: npm run build

- run: npm run electron:build

- uses: softprops/action-gh-release@v1

### 6.5.3 Claude Code CLI

Role: AI-assisted development

Usage:

Code generation

Bug fixing

Architecture planning

Documentation

Sessions Tracked: 46 development sessions

### 6.5.4 VS Code

Extensions Used:

ESLint

Prettier

TypeScript

Python

GitLens

__________________________________________________

## 6.6 Testing Tools

### 6.6.1 Benchmark System

Location: test/blob-detection-benchmark/

Purpose:

Compare CPU vs GPU performance

Measure detection accuracy

Track regression

Usage:

npm run test:benchmark

__________________________________________________

## 6.7 Dependencies Summary

### 6.7.1 package.json Dependencies

{

"dependencies": {

"electron-updater": "^6.1.7",

"jszip": "^3.10.1",

"lucide-react": "^0.469.0",

"react": "^18.2.0",

"react-dom": "^18.2.0",

"zustand": "^4.4.7",

"zundo": "^2.0.0"

},

"devDependencies": {

"@types/react": "^18.2.45",

"@vitejs/plugin-react": "^4.2.1",

"electron": "^28.0.0",

"electron-builder": "^24.9.1",

"typescript": "^5.3.3",

"vite": "^5.0.10"

}

}

### 6.7.2 Python requirements.txt

fastapi>=0.109.0

uvicorn>=0.27.0

opencv-python>=4.8.0

numpy>=1.24.0

Pillow>=10.0.0

ultralytics>=8.3.0

onnx>=1.15.0

# Optional GPU

cupy-cuda12x  # NVIDIA

torch  # Apple Metal

kornia  # GPU image processing

__________________________________________________

## 6.8 Technology Evaluation

### 6.8.1 Technologies That Worked Well

| Technology | Rating | Notes |
| --- | --- | --- |
| React + TypeScript | Excellent | Strong typing, good DX |
| Zustand | Excellent | Simple, powerful, undo support |
| Electron | Good | Cross-platform, some overhead |
| FastAPI | Excellent | Modern async Python |
| OpenCV | Excellent | Comprehensive CV library |
| YOLO (Ultralytics) | Good | Easy training, good accuracy |

### 6.8.2 Technologies with Challenges

| Technology | Issue | Workaround |
| --- | --- | --- |
| CuPy | High overhead for small ops | Use CPU for preprocessing |
| Electron | Large bundle size | Accept tradeoff for features |
| opencv-python | No TypeScript types | Use Python backend |

### 6.8.3 Technologies Considered but Not Used

| Technology | Reason Not Used |
| --- | --- |
| Redux | Zustand simpler for our needs |
| Flask | FastAPI better async support |
| TensorFlow | YOLO/Ultralytics easier |
| Tauri | Electron more mature |
| SAM | BLOB detection sufficient |

# Chapter 7: Testing and Quality Assurance

This chapter documents the testing approaches, benchmark results, and quality assurance measures implemented during the project.

## 7.1 Testing Strategy

### 7.1.1 Testing Approach Overview

Due to the rapid development pace and visual nature of the application, the project employed a combination of testing strategies:

| Type | Coverage | Tools |
| --- | --- | --- |
| Manual Testing | High | Direct user interaction |
| Benchmark Testing | Medium | Custom benchmark suite |
| Integration Testing | Medium | End-to-end workflows |
| Visual Testing | High | Screenshot comparison |

### 7.1.2 Testing Priorities

**Core Functionality**

Annotation creation (all shapes)

Save/load projects

Detection algorithms

Multi-image support

**Cross-Platform**

Windows 10/11

macOS (Intel and Apple Silicon)

Linux (Ubuntu)

**Edge Cases**

Very large images (10000+ pixels)

Empty projects

Corrupted files

Network failures (for updates)

__________________________________________________

## 7.2 Benchmark System

### 7.2.1 BLOB Detection Benchmark

Location: test/blob-detection-benchmark/

Purpose:

Compare detection performance across different backends and configurations.

Metrics Captured:

Processing time (ms)

Number of detections

Memory usage

GPU utilization

### 7.2.2 CPU vs GPU Performance Results

Test Image: 7500 x 10000 pixels (75 megapixels)

| Operation | CPU (ms) | GPU/CuPy (ms) | Ratio |
| --- | --- | --- | --- |
| Grayscale | 15 | 480 | 32x slower |
| CLAHE | 8 | 145 | 18x slower |
| Gaussian Blur | 12 | 95 | 8x slower |
| Morphology | 5 | 85 | 17x slower |
| **Total Preprocessing** | 40 | 805 | 20x slower |

Conclusion: For single-image preprocessing, CPU is faster due to GPU memory transfer overhead.

### 7.2.3 YOLO Training Performance

Test Configuration:

Dataset: 200 images

Epochs: 100

Image Size: 640px

Batch Size: 16

| Device | Time/Epoch | Total Training |
| --- | --- | --- |
| CPU (i7-10700) | ~180s | ~5 hours |
| NVIDIA RTX 3080 | ~15s | ~25 minutes |
| Apple M2 Pro | ~25s | ~42 minutes |

Conclusion: GPU significantly benefits batch operations like model training.

__________________________________________________

## 7.3 Manual Testing Protocols

### 7.3.1 Annotation Testing Checklist

[ ] Create circle annotation

[ ] Click to set center

[ ] Drag to set radius

[ ] Verify visual display

[ ] Check data storage

[ ] Create rectangle annotation

[ ] Click-drag from corner

[ ] Verify dimensions

[ ] Check aspect ratio handling

[ ] Create linear annotation

[ ] Two-phase creation (line, then width)

[ ] Verify rotation

[ ] Check centerline display

[ ] Selection operations

[ ] Single click select

[ ] Shift+click multi-select

[ ] Marquee selection

[ ] Lasso selection

[ ] Editing operations

[ ] Move annotation (drag)

[ ] Resize annotation (handles)

[ ] Delete annotation (Del key)

[ ] Undo/Redo (Ctrl+Z/Ctrl+Shift+Z)

### 7.3.2 Detection Testing Checklist

[ ] BLOB Detection

[ ] Open detection settings

[ ] Adjust parameters

[ ] Run detection

[ ] Verify results match expected

[ ] Learned Detection

[ ] Select 3+ examples

[ ] Click "Learn from Selection"

[ ] Verify learned parameters

[ ] Run detection

[ ] Compare with manual parameters

[ ] YOLO Detection

[ ] Train model (if not exists)

[ ] Load trained model

[ ] Run inference

[ ] Verify bounding boxes

### 7.3.3 File Operations Checklist

[ ] New Project

[ ] Create empty project

[ ] Add images

[ ] Verify image loading

[ ] Save Project

[ ] Save new project

[ ] Verify .fol file created

[ ] Check file contents (ZIP structure)

[ ] Load Project

[ ] Open existing .fol file

[ ] Verify images restored

[ ] Verify annotations restored

[ ] Check viewport state

[ ] Export

[ ] Export JSON

[ ] Export CSV

[ ] Export YOLO dataset

[ ] Verify file contents

__________________________________________________

## 7.4 Cross-Platform Testing

### 7.4.1 Windows Testing

Versions Tested:

Windows 10 (21H2)

Windows 11 (23H2)

Known Issues Found:

Resume training deadlock (fixed with workers=0)

File association registry issues (resolved)

Status: All features working

### 7.4.2 macOS Testing

Versions Tested:

macOS 13 Ventura (Intel)

macOS 14 Sonoma (Apple Silicon)

Known Issues Found:

Code signing required for distribution

Notarization required for Gatekeeper

Universal binary needed for both architectures

Status: All features working after signing

### 7.4.3 Linux Testing

Distributions Tested:

Ubuntu 22.04 LTS

Ubuntu 24.04 LTS

Known Issues Found:

AppImage permissions on some systems

GPU detection varies by driver version

Status: Core features working

__________________________________________________

## 7.5 Error Handling Testing

### 7.5.1 Error Scenarios Tested

| Scenario | Expected Behavior | Result |
| --- | --- | --- |
| Open corrupted .fol file | Error message, don't crash | Pass |
| Network failure during update | Graceful fallback | Pass |
| GPU not available | Fall back to CPU | Pass |
| Invalid image format | Error message | Pass |
| Disk full during save | Error message | Pass |
| Python service not started | Health check fails, retry | Pass |

### 7.5.2 Recovery Testing

| Scenario | Recovery Behavior |
| --- | --- |
| App crash | No data loss (auto-save) |
| System sleep | Auto-save triggered |
| Forced quit | Restore from last save |
| Network disconnect | Continue offline |

__________________________________________________

## 7.6 Performance Testing

### 7.6.1 Large Image Handling

Test Images:

Small: 1024 x 768 (0.8 MP)

Medium: 4096 x 3072 (12.6 MP)

Large: 7500 x 10000 (75 MP)

Very Large: 15000 x 20000 (300 MP)

Results:

| Size | Load Time | Zoom Response | Annotation Speed |
| --- | --- | --- | --- |
| Small | <100ms | Instant | Instant |
| Medium | ~500ms | Instant | Instant |
| Large | ~2s | Smooth | Smooth |
| Very Large | ~8s | Slight lag | Acceptable |

### 7.6.2 Many Annotations Performance

| Annotation Count | Render Time | Selection Time |
| --- | --- | --- |
| 100 | <5ms | Instant |
| 1,000 | ~15ms | <50ms |
| 5,000 | ~50ms | ~100ms |
| 10,000 | ~120ms | ~250ms |

Conclusion: Performance acceptable up to ~5,000 annotations per image.

__________________________________________________

## 7.7 Quality Assurance Measures

### 7.7.1 Code Quality

TypeScript Strict Mode:

{

"compilerOptions": {

"strict": true,

"noImplicitAny": true,

"strictNullChecks": true

}

}

ESLint Configuration:

React hooks rules

TypeScript recommended rules

Import order rules

### 7.7.2 Version Control Practices

Feature branches for new features

Pull requests for code review

Descriptive commit messages

Tags for releases

### 7.7.3 Documentation

| Document | Purpose |
| --- | --- |
| README.md | User guide |
| DESIGN_GUIDELINES.md | UI/UX standards |
| FOL-FILE-FORMAT.md | File format spec |
| Placement Report | Development history |

__________________________________________________

## 7.8 Known Issues and Limitations

### 7.8.1 Current Known Issues

| Issue | Severity | Workaround |
| --- | --- | --- |
| GPU slower for small ops | Low | Use CPU (auto) |
| Large images slow on old HW | Medium | Reduce image size |
| No batch export | Low | Export one at a time |

### 7.8.2 Accepted Limitations

| Limitation | Reason |
| --- | --- |
| Electron bundle size (~150MB) | Trade-off for cross-platform |
| Python required for detection | Best ML ecosystem |
| No mobile support | Desktop focus |

__________________________________________________

## 7.9 Future Testing Improvements

### 7.9.1 Recommended Additions

**Unit Tests**

Jest for React components

pytest for Python services

Coverage targets: 70%+

**End-to-End Tests**

Playwright for Electron

Automated UI testing

CI integration

**Performance Regression Tests**

Automated benchmarks

Alert on degradation

Historical tracking

**Accessibility Testing**

Screen reader compatibility

Keyboard navigation

ARIA compliance

### 7.9.2 CI/CD Improvements

Run tests before merge

Automated benchmark comparison

Screenshot diff testing

Multi-platform test matrix

# Chapter 8: Conclusions and Future Work

## 8.1 Project Achievements

### 8.1.1 Completed Objectives

| Objective | Status | Notes |
| --- | --- | --- |
| Cross-platform desktop application | Complete | Windows, macOS, Linux |
| Multiple annotation shapes | Complete | Circle, Rectangle, Linear |
| Automated detection (BLOB) | Complete | With learned parameters |
| ML-based detection (YOLO) | Complete | Training and inference |
| Multi-image projects | Complete | .fol archive format |
| GPU acceleration | Partial | Works for YOLO, CPU better for preprocessing |
| Auto-updates | Complete | All platforms |
| Design system | Complete | Comprehensive guidelines |

### 8.1.2 Key Deliverables

**Production Application**

Follicle Labeller v2.0.2

Available for download on GitHub Releases

Signed and notarized for macOS

**ML Capabilities**

YOLO11 detection model training

YOLO11 keypoint model for origin prediction

Resume training from checkpoints

Model export (ONNX)

**Documentation**

README with installation and usage

FOL file format specification

UI design guidelines

This placement report

### 8.1.3 Statistics Summary

| Metric | Value |
| --- | --- |
| Development Duration | 18 days (Jan 12-29, 2026) |
| Development Sessions | 46 |
| Git Commits | 100+ |
| Lines of Code | ~15,000 (TypeScript) + ~2,000 (Python) |
| Components Created | 25+ |
| Features Implemented | 30+ |
| Bugs Fixed | 15+ |
| Releases Published | 12 (v1.0 to v2.0.2) |

__________________________________________________

## 8.2 Technical Contributions

### 8.2.1 Novel Solutions

**Learn from Selection**

User selects example annotations

System learns detection parameters

Eliminates manual tuning

**Follicle Origin Annotation**

Marks entry point and direction

Enables growth pattern analysis

Keypoint-based ML detection

**Tiled YOLO Inference**

Processes large images in tiles

Handles overlap at boundaries

NMS for duplicate removal

**Hybrid Architecture**

Electron for desktop + Python for ML

IPC bridge for seamless integration

GPU package installation from UI

### 8.2.2 Reusable Components

| Component | Reusability |
| --- | --- |
| Zustand stores with undo | Any React project |
| Canvas rendering system | Image annotation tools |
| GPU backend abstraction | Python ML projects |
| Design system CSS | Web applications |

__________________________________________________

## 8.3 Lessons Learned

### 8.3.1 Technical Lessons

**GPU is not always faster**

Memory transfer overhead significant

Batch operations benefit from GPU

Single-image operations faster on CPU

**Cross-platform development is complex**

Each platform has quirks

Testing on all platforms essential

CI/CD automation critical

**ML integration requires iteration**

First approach often suboptimal

User feedback shapes features

Parameter tuning is key

**State management patterns matter**

Zustand simpler than Redux

Temporal state (undo) valuable

Immutable updates prevent bugs

### 8.3.2 Process Lessons

**Incremental development works**

Small commits, frequent releases

User testing between iterations

Pivot quickly based on feedback

**Documentation alongside code**

Design guidelines prevent drift

API docs aid debugging

Comments for complex logic

**AI-assisted development effective**

Claude Code for rapid prototyping

Debugging assistance valuable

Documentation generation helpful

### 8.3.3 Collaboration Lessons

**Branch strategy important**

Feature branches for isolation

Regular merges prevent conflicts

Pull requests for review

**Communication is key**

Clear commit messages

Session summaries useful

Issue tracking for bugs

__________________________________________________

## 8.4 Future Work Recommendations

### 8.4.1 Short-Term Improvements (1-2 months)

**Unit Testing Suite**

Jest for React components

pytest for Python services

Target 70%+ coverage

CI integration

**Performance Optimization**

Canvas rendering optimization

Virtual scrolling for many annotations

Lazy loading for large projects

**UX Refinements**

Annotation templates

Batch property editing

Customizable keyboard shortcuts

### 8.4.2 Medium-Term Features (3-6 months)

**Advanced ML Features**

Active learning loop

Model comparison UI

Transfer learning support

**Collaboration Features**

Annotation export to cloud

Team annotation review

Annotation versioning

**Analysis Tools**

Follicle density mapping

Growth direction statistics

Area measurement tools

### 8.4.3 Long-Term Vision (6-12 months)

**Cloud Integration**

Cloud storage for projects

Remote training capability

Multi-user collaboration

**Mobile Companion**

iOS/Android viewer

Field data collection

Sync with desktop

**Plugin System**

Custom detection algorithms

Third-party integrations

Extensible export formats

__________________________________________________

## 8.5 Recommendations for Future Development

### 8.5.1 Architecture Recommendations

**Maintain separation of concerns**

Keep UI logic in React

ML logic in Python

IPC as communication layer

**Consider Tauri for future projects**

Smaller bundle size

Better security model

Rust backend option

**Evaluate WebGPU**

Browser-native GPU access

Potential for web version

Growing support

### 8.5.2 Process Recommendations

**Implement comprehensive testing**

Before major releases

Automated regression tests

Performance benchmarks

**Continue documentation practice**

Update design guidelines

Document new features

Maintain changelog

**User feedback loop**

Beta testing program

Feature request tracking

Regular user surveys

__________________________________________________

## 8.6 Personal Reflection

### 8.6.1 Skills Developed

| Skill Area | Growth |
| --- | --- |
| Electron development | Significant |
| Python ML integration | Significant |
| State management (Zustand) | Moderate |
| Cross-platform deployment | Significant |
| GPU programming | Moderate |
| UI/UX design | Moderate |

### 8.6.2 Challenges Overcome

**Debugging cross-platform issues**

Windows-specific deadlocks

macOS signing requirements

GPU driver differences

**ML integration complexity**

Training pipeline setup

Progress feedback (SSE)

Model management

**Performance optimization**

Large image handling

Many annotations rendering

GPU overhead analysis

### 8.6.3 Key Takeaways

Modern desktop development is viable with web technologies

ML integration in desktop apps is increasingly accessible

Cross-platform support requires significant testing effort

AI-assisted development can significantly accelerate work

Good documentation is essential for maintainability

__________________________________________________

## 8.7 Acknowledgments

This project was completed during a master's placement at Blockchain Advisors. Special thanks to:

The development team for code reviews and feedback

Users who provided testing and feature suggestions

The open-source communities behind Electron, React, FastAPI, and Ultralytics

__________________________________________________

## 8.8 References

### 8.8.1 Technologies Used

Electron - Cross-platform desktop framework

React - UI framework

Zustand - State management

FastAPI - Python web framework

OpenCV - Computer vision library

Ultralytics - YOLO implementation

### 8.8.2 Documentation Created

`README.md` - User guide and installation

`docs/FOL-FILE-FORMAT.md` - File format specification

`DESIGN_GUIDELINES.md` - UI/UX standards

`docs/placement-report/` - This comprehensive report

__________________________________________________

End of Report

Authored by: Laurentiu Nae

Date: January 29, 2026

Version: 1.0